**ACCOMPLISHMENT AND CONSULTATION FORM**

INSTRUCTION: List all the activities, improvements, or accomplishments in your Thesis/Capstone Project Documentation and System/Prototype. This form may be reproduced as you go along with your thesis/capstone project. This form should be submitted to your Thesis/Capstone Project Adviser every week.

Thesis/Capstone Project Title:

Week Number: \_\_\_\_5\_\_\_

|  |  |
| --- | --- |
| **ACTIVITY/**  **ACCOMPLISHMENT** | **REMARKS/ COMMENTS/ SUGGESTIONS/**  **DELIVERABLES and DUE DATE** |
| For week 5, we finished up the sprint 1, the CRUD operations for the workflow approval module.  We updated the UI for the workflow approval to accommodate for data input  Had a meeting with client, added tables for scholar renewal module, updated product backlog and adjusted sprints accordingly.  Reviewed and discussed data flow for each module and table. |  |
| **Prepared by:**  Aguilar, Dann Ashley **02/28/2025**  Bandola, Kyle Edrian **02/28/2025** | Cañeso, Jericho **02/28/2025**  Panturas, Daniel **02/28/2025** |
| **Checked by:**  Mr. Richard Santos  Thesis/Capstone Project Adviser  Date Signed: | **Noted by:**  Mr. Salvador Gascon Jr.  Thesis/Capstone Project Coordinator  Date Signed: |